## Slide 1: Electric Vehicles and the Environment (EVE IWG)
Report to GRPE 71st Session
Informal document GRPE-71-29
71st GRPE, 8-12 June 2015,
agenda item 10
Submitted by the EVE informal working group

## Slide 2: Current EVE Mandate Review
EVE IWG is currently operating under a mandate approved in November, 2014
  Work has been divided into two parts:
    Part A – Information gathering and recommendations for follow-up work
      Calculation of upstream emissions
      Electrified vehicle durability
      Determination of electrified vehicle power
      Recyclability
    Part B – Potential development of GTR’s related to durability and power determination

## Slide 3: EVE Roadmap, Part A: Jan 2015-Jan 2016 (EVE-13-06-Rev1e)
Jan 2105-Jan 2016

## Slide 4: EVE-14 meeting (April 20, 2015, Teleconference)
Purpose: To continue work on Part A of the EVE mandate, with updates on initial work in sub-groups:
EVE-14 discussion:
  Method of Stating Energy Consumption (China)
    Task 1: Literature review to investigate EV energy consumption evaluation methods by various countries
  Electrified Vehicle Durability (USA and Canada)
    Timeline and structure of EV durability literature review, preliminary list of factors affecting durability
  Determination of Powertrain Performance of HEVs (Germany and Korea)
    Structure and content of a questionnaire containing technical and political questions to be distributed to the group
  Updates from other IWGs: WLTP, EPPR, EVS

## Slide 5: EVE-15 meeting (June 8, 2015, Geneva)
Purpose: To continue work on Part A of the EVE mandate, with updates from lead parties on substantial work in 3 sub-groups
EVE-15 discussion:
  Updates from sub-groups (see slides 5-7)
  Review of the EVE Roadmap, Part A (EVE-13-06-Rev1e)
  Discussion of EVE-16 meeting agenda:
    Oct.19-20, 2015 Ottawa
  Updates from other IWGs: WLTP, EPPR, EVS
    Linkages between EVE and IWG work:
      WLTP: end of PEV range criteria, PEV shorten test procedure, battery durability (Phase 2)
      EPPR: power determination (future EPPR work)
      EVS: Task forces making good progress, but an extension of the mandate timeline was proposed

## Slide 6: Method of Stating Energy Consumption Current Issues (EVE-15-03e)
Lead: China
Current status:
  Completed literature review:
    a) many papers were related to the assessment of energy savings and GHG emission reductions of EVs in different countries/districts;
    b) the upstream stage of power supply should be covered in the assessment of EV energy consumption;
    c) data about the electricity mix and upstream emissions factors of different power supplies can be collected from most countries;
    d) standardized method for calculating and stating energy consumption and the associated GHG emissions for EVs is recommended.
  Request for data from parties: see slide 25, document EVE-14-11e
Discussion:
  Need for methodology to consider not only country-level, but regional-level differences in energy supply
  Consideration of electrical grid factors continues to re-enforce the limited ability of the GRPE to address this topic.

## Slide 7: Electrified Vechicle Durability Current Issues (EVE-15-04e)
Lead: USA and Canada
Current status:
  Literature review ongoing (anticipated completion: July 2015)
    Factors effecting EV durability
    Examples of electrified vehicle testing methodologies
    Test laboratory examples (Idaho National Laboratory studies, etc.)
Discussion:
  Natural grouping of the factors into three areas: drive cycle, charging profiles and environmental exposure
  Goal of work:
    To increase knowledge on EV durability (definition, parameters involved, existing test methodologies, etc.)
    Make recommendations on how to proceed (i.e. test procedure)
  The recommendations that will be presented by FEV in the finalized literature review will be the opinion of FEV and will be considered by EVE group but may not be the final position.

## Slide 8: Determination of Powertrain Performance of HEVs Current Issues (EVE-15-05e, EVE-15-07e)
Lead: Germany and Korea
Current status:
  ISO HEV System Power working group updates:
    Information shared by Japan; updates to continue at future meetings
  Discussion of information gathered by questionnaire (EVE-14-07-Rev1e):
    Question 1 - Regulatory Approach
    Question 2 and 3 – Current requirements (i.e. UN-R85 and/or other), test procedure
Discussion:
  WLTP group strongly supports work of this group
  Application of the procedure beyond hybrids under consideration
  Preferred regulatory approach: to be further discussed and defined during EVE-16

## Slide 9: EVE Roadmap, Part A: Jan - Nov 2016 (EVE-13-06-Rev1e)
Jan 2105-Jan 2016

## Slide 10: Upcoming Meetings and Next Steps
October 19-20, 2015: EVE-16 meeting (Ottawa, Canada)
  Update on the status of work from 3 subgroups
  Preliminary discussions about potential GTR/Regulation development, draft workplan (Part B of EVE mandate)
January, 2016: EVE-17 meeting and GRPE session
  Status report from each subgroup
  Continued discussions about potential GTR/Regulation development, draft workplan (Part B of EVE mandate)
Spring, 2016: EVE-18 meeting (TBD)
  Decision on GTR/Regulation development and workplan
  Initiate drafting of GTR/Regulation requests
June, 2016: EVE-19 meeting and GRPE session
  Informal GRPE discussion and agreement on GTR/Regulation requests and workplan (formal approval by WP.29 in November 2016, Part B of EVE mandate initiates)