**Work by GRs – Priorities and recurrent items**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **GRSP** | | | | | | | |
| **Priority/ recurrent** | **Title** | **Tasks / Deliverables** | **References** | **Allocations / IWGs** | **Timeline** | **Initiator** | **Comments** |
| **Short term** | | | | | | | |
| Priority | Child restraint systems | Amendment of scope | ECE/TRANS/WP.29/GRSP/2019/28 | EC | Finalise in GRSP 66th meeting, WP.29 June 2020 | EC | To be finalised |
| Priority | Update of UN crash regulations following revised EU GSR | Depending on GRSP 66th meeting outcome if further work is needed or is transmitted to WP.29 June 2020 | ECE/TRANS/WP.29/GRSP/2019/29  ECE/TRANS/WP.29/GRSP/2019/30  ECE/TRANS/WP.29/GRSP/2019/37  ECE/TRANS/WP.29/GRSP/2019/38  GRSP-66-09 | TF - EU GSR Revision | Finalise in GRSP 66th meeting at the latest, WP.29 June 2020 | EC | To be finalised |
| Priority | Head restraints | Transposition of GTR7 in UN R17 | ECE/TRANS/WP.29/GRSP/2019/27  New consolidated working document for 67th session of GRSP | Ad hoc group on R17 | Finalise in GRSP 67th meeting at the latest, WP.29 November 2020 | EC | To be finalised |
| Priority | Electric safety vehicles | Transposition of GTR20 in UN R94, R95, R100, R134, R136, R137 and R146, possibly in R12 (t.b.c.) | N/A | Ad hoc group on R100 | Finalise in GRSP 67th meeting at the latest, WP.29 November 2020 | JPN, EC | Side meetings of EVS IWG Phase 2 |
| **Medium term** | | | | | | | |
| Priority | Deployable pedestrian protection structures | Inclusion in GTR9 | ECE/TRANS/WP.29/AC.3/45  ECE/TRANS/WP.29/AC.3/45/Rev.1 | IWG-DPPS | 06/2020 | KOR | Ongoing |
| Priority | Head impact zone enlargement | Inclusion in GTR9 | N/A | T.b.d. | WP.29 June 2021 | EC, JPN | To be started |
| Priority | Deployable pedestrian protection structures  and  head impact zone enlargement | Transposition in UN R127 | N/A | N/A | WP.29 June 2021 | EC, JPN | To be started |
| Priority | Hydrogen safety material compatibility and new tank concepts | Inclusion in GTR13  ‘phase 2’ | ECE/TRANS/WP.29/AC.3/49 | IWG-HFCV | WP.29 November 2020 | JPN, KOR, EC | Ongoing |
| Priority | Hydrogen safety material compatibility and new tank concepts | Transposition in UN R134 and R146 | N/A | T.b.d. | WP.29 November 2020 | EC, JPN | To be started if agreed by GRSP |
| **Long term** | | | | | | | |
|  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Priority/ recurrent** | **Title** | **Tasks / Deliverables** | **References** | **Allocations / IWGs** | **Timeline** | **Initiator** | **Comments** |
|  | | | | | | | |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Priority/ recurrent** | **Title** | **Tasks / Deliverables** | **References** | **Allocations / IWGs** | **Timeline** | **Initiator** | **Comments** |
|  | | | | | | | |
| potential |  |  |  |  |  |  |  |
| potential |  |  |  |  |  |  |  |
| potential |  |  |  |  |  |  |  |
| potential |  |  |  |  |  |  |  |