## Slide 1
IWG for Wet Grip on Worn Tyres (WGWT) Status report to 71st GRBP (January 2020)
Informal document GRBP-71-23
(71st GRBP, January 28-31, 2020,
agenda item 5.)
Transmitted by the experts of IWG for Wet Grip On Worn Tyres

## Slide 2: Background and roles
Roles
  Chair: France
  Co-chair: European Commission
  Secretary: ETRTO
IWG WGWT webpage: https://wiki.unece.org/pages/viewpage.action?pageId=80380967

## Slide 3: Meetings and participants
Meetings:
  4th WGWT: October 18th, 2019 (Brussels and web conference)
  5th WGWT: November 20th 2019 (half day, web conference)
  6th WGWT: December 12th 2019 (half day, web conference)
  7th WGWT: January 17th 2020 (half day, web conference)
  8th WGWT: January 27th and 28th 2020 (Geneva).
  9th WGWT: 5-6 March (Brussels)
  10th WGWT: 27 April (Brussels)
Participants:
  CP: China, European Commission, France, Germany, Netherlands, Japan, Spain, India, United Kingdom.
  NGOs: ETRTO, ITMA, JATMA, OICA.

## Slide 4: Schedule and time constraints (1/2)
Regional requirement:
  European Union: European Global Safety Regulation (EU 2019/2144)
    Note“C”:
      Date for refusal to grant EU type-approval: 7 July 2024
      Date for the prohibition of the registration of vehicles, as well as the placing on the market and entry into service of components and separate technical units: 7 July 2026

## Slide 5
Target is to have
  An Informal document for GRBP 72nd session (September 2020)
  A Working Document for adoption in GRBP 73rd session (January 2021)*
* Note: to match this target, the Working Document should be submitted by October 2020 when the test plan and analysis could be not fully completed. The Working Document could be then submitted in a ‘draft’ version to be amended in the same January 2021 GRBP session by an Informal Document.
EC to confirm if submitting an Informal doc Jan 2021, working doc Sept 2021 is still a possible option to comply with the EU2019/2144 milestones.
Schedule and time constraints (2/2)

## Slide 6: Objective: Wet Grip on Worn Tyre IWG
Terms of reference:
  GRB-69-23
  Amendment agreed based on GRBP-70-03
To consider:
  Evaluation of the method for preparing a tyre to be tested in worn state
  Definition of test conditions
  Description of the test method
  Data analysis and measurement system analysis
  Threshold definition
Aim is to follow the current UN R117 and to add new requirements on wet grip for worn tyres according to the results of the IWG work.
  UN Regulation N° 117
  for pneumatic tyres of class C1

## Slide 7: Status and next step of the IWG WGWT
  Definition of worn tyres and buffing procedure (proposal agreed)
    Parameters (remaining tread depth, roughness, wear profile) to be assessed by the test campaign.
  Wet grip test procedure
    IWG agreed to refer to the future Wet Grip test procedure (GRBP-70-20)
    Parameters (reference tyre, test conditions, tyre sizes, …) to be assessed by the test campaign.
  Test campaign
    agreed and shared within the IWG
    Around 900 tyres to be tested representing the C1 market.

## Slide 8: Target timeline

## Slide 9: Thank you for your attention!