**List of priorities of GRSP**

| *GRSP* | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| *Priority/ recurrent* | *Title* | *Tasks / Deliverables* | *References* | *Allocations / IWGs* | *Timeline* | *Initiator* | *Comments* |
| **Short term** | | | | | | | |
| Priority | Child restraint systems | Amendment of scope  Harmonization and improvement of test tools | ECE/TRANS/WP.29/GRSP/2019/28 | EC | Finalise in GRSP 66th meeting, WP.29 June 2020 | EC | To be finalised |
| Priority | Update of UN crash regulations following revised EU GSR | Depending on GRSP 66th meeting outcome if further work is needed or is transmitted to WP.29 June 2020 | ECE/TRANS/WP.29/GRSP/2019/29  ECE/TRANS/WP.29/GRSP/2019/30  ECE/TRANS/WP.29/GRSP/2019/37  ECE/TRANS/WP.29/GRSP/2019/38  GRSP-66-09 | TF - EU GSR Revision | Finalise in GRSP 66th meeting at the latest, WP.29 June 2020 | EC | To be finalised |
| Priority | Head restraints | Transposition of GTR7 in UN R17 | ECE/TRANS/WP.29/GRSP/2019/27  New consolidated working document for 67th session of GRSP | Ad hoc group on R17 | Finalise in GRSP 67th meeting at the latest, WP.29 November 2020 | EC | To be finalised |
| Priority | Electric vehicles safety | Transposition of GTR20 in UN R94, R95, R100, [R136] R137 [and R146], [possibly in R12 (t.b.c.)] | N/A | Ad hoc group on R100 | Finalise in GRSP 67th meeting at the latest, WP.29 November 2020 | JPN, EC | Side meetings of EVS IWG Phase 2 |
| **Medium term** | | | | | | | |
| Priority | Deployable pedestrian protection systems | Inclusion in GTR9 | ECE/TRANS/WP.29/AC.3/45  ECE/TRANS/WP.29/AC.3/45/Rev.1 | IWG-DPPS | 06/2020 | KOR | Ongoing |
| Priority | Head impact zone enlargement | Inclusion in GTR9 | N/A | T.b.d. | WP.29 June 2021 | EC, JPN | To be started |
| Priority | Deployable pedestrian protection systems and head impact zone enlargement | Transposition in UN R127 | N/A | N/A | WP.29 June 2021 | EC, JPN | To be started |
| Priority | Hydrogen safety material compatibility and new tank concepts | Inclusion in GTR13 ‘phase 2’ | ECE/TRANS/WP.29/AC.3/49 | IWG-HFCV | WP.29 November 2021 | JPN, KOR, EC | Ongoing |
| Priority | Hydrogen safety material compatibility and new tank concepts | Transposition in UN R134 [and R146] | N/A | T.b.d. |  | EC, JPN | To be started if agreed by GRSP |
| Priority | Electric vehicles safety | GTR20 Phase 2 |  | IWG-EVS | Proposal at December 2021 GRSP | US, EC, CN, JP | Ongoing |
| Priority | Children in buses | New reg | 2019/22 and GRSP-66-06 | IWG-STCBC | WP29 March 2023 | SP | Ongoing |
|  |  |  |  |  |  |  |  |
| **Long term** | | | | | | | |
| Priority | Helmets | 07 series of amdt  Phase 2 of IWG | 2019/25 and GRSP-66-22 | IWG PH (mandate to be proposed) | 2022 ? | FR IT | To be started if agreed by GRSP |

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_