## Slide 1
Status Report of the IWG on Automotive Life Cycle Assessment (A-LCA)
Prepared by
the A-LCA Informal Working Group
Informal document No. GRPE-89-34
89th GRPE, 31 May – 2 June 2023
Agenda item 14

## Slide 2
1. Progress of the A-LCA IWG since 87th GRPE
1/6
Held 5 IWG Meetings including one with conjunction to 88th GRPE session
<OUTCOMES>
Established working organisation including subgroup structure
Intensive discussion on “Level Concept” as a part of overarching aspects
Overall schedule
 |  | 2022 |  | 2023 |  |  |  | 2024 |  | 2025 |  | 
GRPE |  | 86th |  | 87th 88th |  | 89th |  | 90th | 91st | 92nd |  | 93rd
 |  | Workshop |  |  |  |  |  |  |  |  |  | 
A-LCA IWG |  |  |  |  |  |  |  |  |  |  |  | 
 | Overarching aspects |  |  |  |  |  |  |  |  |  |  | 
 | Develop methodologies |  |  |  |  |  |  |  |  |  |  | 
 | Drafting |  |  |  |  |  |  |  |  |  |  | 
Informal Documents
Working Documents
1st IWG Meeting @ Okinawa/Japan
Approved Terms of Reference
Progress

## Slide 3
Overarching Aspects
responsible to IWG
led by Leading Team and SG Leaders
2. A-LCA Working Organisation
2/6
Production
responsible to SG3
led by Korea, China,
OICA and CLEPA
Material
Acquisition
responsible to SG2
led by Japan
Use Stage
responsible to SG4
led by EC,
OICA and AVERE
End of Life
responsible to SG5
led by China/Japan
Fuel & Energy
responsible to SG6
led by AVERE
Drafting
responsible to SG7
led by tbd
Develop
Methodology
Develop
Resolution
Take care of Common Portions
Manage consistency of each SG

## Slide 4
3. Level Concept
Initiated by Korea and adopted by the IWG on May 30th, 2023
Definition of each level for Production phase is under the discussion due to its complexity and methodological discrepancies
Definition for other phases should be clarified in each SG activities
(specific proposals by Korea and Ricardo are on the table to help the discussion accelerated )
3/6
(sample) definition of Production phase

## Slide 5
4. Next Actions
4/6
Meetings until next GRPE (January 2024)
10 July : Virtual meeting
xx September : Virtual meeting
17~18 October : Hybrid meeting @ Brussels
~ January 2024 : a couple of virtual meeting
tbd January 2024 : Face-to-face meeting @ Geneva
request half day session in conjunction with 90th GRPE session
Each SG activities including meeting schedule are handled by each SG leader(s)
Main agenda and/or expected outcomes
<confirm overarching aspect / level concept>
<finalise overarching aspects, take an appropriate actions if initial concerns of SGs activities are observed>
<review SGs activities,
and provide the guidance if necessary>
<review SGs activities>
<review overall progress status>

## Slide 6
5. Current Progress
5/6
Progress level (%) items | 20 | 40 | 60 | 80 | 100 | Notes
ToR |  |  |  |  |  | FIXED with strong leadership by GRPE
 | January 2023 |  |  |  |  | 
Working Organisation including Subgroup structure |  |  |  |  |  | established 6 subgroups and 5 SGs are ready to take-off
 | May 2023 |  |  |  |  | 
Overarching aspects |  |  |  |  |  | under the intensive discussion on Level Concept
A-LCA Methodology |  |  |  |  | January 2025 | will be braked down after completion of overarching aspects
Drafting |  |  |  |  | June 2025 | actions will be taken off after June 2024
: target level as of June 2023

## Slide 7
6/6
Thank you!
Leading Team
<co-Chairs>
Tetsuya NIIKUNI : niikuni@ntsel.go.jp
Charyung KIM : cha1052@kotsa.or.kr
<Secretariats>
Hans NUGLISCH : Hans.Nuglisch@vitesco.com
Romain DENAYER : romain@avere.org
Nick ICHIKAWA : ichikawa@ntsel.go.jp