**Priorities, recurrents and potential items from the GRPE endorsed during the 80th session**

|  |
| --- |
| **GRPE** |
| **Priority/recurrent** | **Title**  | **Tasks / Deliverables** | **References** | **Allocations / IWGs** | **Timeline (WD in GRPE)** | **Comments** |
| Priority | Global Real Driving Emissions (RDE) phase 1 | New UN GTR and new UN Regulation | GRPE-79-20-Rev.1 | IWG on GRDE | Q2 2020  |  |
| Priority | Determination of Electrified Vehicle Power (DEVP) | New UN GTR | GRPE-79-28-Rev.1 | IWG on EVE | Q2 2020 | New timeline announced in GRPE 79.IWG Mandate expiring in June 2021 |
| Priority | In Vehicle Battery Durability | New UN GTR | GRPE-79-28-Rev.1 | IWG on EVE | [Q2 2021] | IWG Mandate expiring in June 2021 |
| Priority | Sub-23 nm exhaust particles | Amendments to UN GTR No. 15 | GRPE-79-14-Rev.1 | IWG on PMP | Q2 2020 | IWG Mandate expiring in June 2021 |
| Priority | Brake emissions | New UN GTR | GRPE-79-14-Rev.1 | IWG on PMP | Q2 2021 | About half of the work concluded. Work progress according to schedule |
| recurrent | Transposition to Euro VI step E | Introduction to PEMS cold start and PN-PEMS measurement to UN Regulation No. 49 | ECE/TRANS/WP.29/GRPE/79, para. 26 | GRPE | Q1 2021 |  |
| recurrent | New series of amendments to UN Regulation No. 83 | Develop the 08 series of amendment to Un Regulation No. 83 |  | IWG on WLTP | [Q2 2020] |  |
| recurrent | Finalising Worldwide light duty test procedure (WLTP) | Amendments / improvements to UN GTR No. 15 and UN Regulation No. XXX on WLTP | GRPE-79-19 | IWG on WLTP | Q2 2020 | IWG Mandate expiring in June 2020 |
| recurrent | OBD-2 for L Category vehicles | Amendment to UN GTR No. 18 | GRPE-79-24 | IWG on EPPR | Q2 2020 |  |
| recurrent | Revision on M.R.3 concerning VIAQ | Amendment to Mutual Resolution No.3 | GRPE-79-18 | IWG on VIAQ | Q2 2020 |  |
| recurrent | Transposition of UN GTR No.2 into UN Regulation | Include latest provisions of UN GTR No. 2 into UN Regulation No.[40] | GRPE-79-24 | IWG on EPPR | tbd |  |
| potential | Lifetime compliance: In-Service Conformity, in use compliance and beyond  | Ensure adequate and long-lasting environmental performance of vehicles:- In-Service Conformity (ISC) / durability provisions- On-Board Measurements and monitoring- Tampering prevention (e.g. NOx emulator, DPF removal…)-Provisions for PTI |  | GRPE / IWG on PTI |  |  |
| potential | Non-regulated Emissions | Include non-regulated pollutant into emissions regulations, if appropriate  |  | GRPE |  |  |
| potential | Tyre wear emissions | Develop methodology to characterize (PN, other?) emissions from tyre wear |  | IWG on PMP / GRBP ? |  |  |
| potential | Heavy Duty Hybrids | Introduction of approval provisions in UNR 49 and possible Amendments to UN GTR No. 4 |  | GRPE |  |  |
| potential | Hydrogen-powered Heavy Duty | Introduction of approval provisions in UNR 49 |  | GRPE |  |  |
| potential | Powertrain definitions  | Develop a more regular and systematic framework for the update of Mutual Resolution No. 2 Containing Vehicle Propulsion System Definitions |  | GRPE |  |  |
| potential | Replacement after-treatment systems | Amendments to UN Regulation No. 103 |  | GRPE |  |  |
| potential | Connected, automated and autonomous vehicles and the environment | Using vehicle connectivity, automation and self-driving capabilities to minimize environmental impact of vehicles and associated activity. |  | GRPE / GRVA |  |  |
| potential  | Method for stating energy consumption / emissions from EVs | Joint task force being set-up with the Group of experts on energy efficiency (GEEE) of the energy division of UNECE |  | IWG on EVE |  |  |