## Slide 1: Regulatory fitness for Automated Driving Systems
Status report
GRBP TF AVRS — GRE TF AVSR — GRE IWG EMC — GRPE TF AVRS — GRSG TF AVRS — GRSP TF AVRS — GRVA TF FADS
Informal document WP.29-192-17
192nd WP.29, 5 to 8 March 2024
Agenda item 2.3
Submitted by the chairs of the expert groups on regulatory fitness for Automated Driving Systems

## Slide 2: Context and purpose (1/2)
ADS Regulatory readiness
Non-ADS Regulations
Relevant for ADS
Not relevant for ADS
ADS Regulations
Amendments needed
Amendments not needed
Contracting Parties and the industry need a regulatory environment for automated vehicles, including non-ADS Regulations
Which existing Regulations are relevant for automated vehicles? Which ones need to be amended before being applicable to ADS vehicles?
The WP.29 expert groups on regulatory fitness for ADS are screening and amending these relevant UN Regulations and GTRs
WP.29
GRBP
TF AVRS
GRE
IWG EMC
GRPE
TF AVRS
GRSP
TF AVRS
GRSG
TF AVRS
GRVA
TF FADS
TF ADS
TF AVSR
Expert groups on regulatory fitness for ADS
TF AVC

## Slide 3: Context and purpose (2/2)
Report to WP.29 (WP29/2023/86):
Contains global results, summary sheets for each screened Regulations
Adopted by WP.29 (and GRVA/2023/18 endorsed by GRVA)
Has been updated and submitted as an informal document to the 192nd session of WP.29
Guidance received from WP.29 in June 2023
All groups may start drafting amendments to proposed “priority Regulations”
The groups shall propose a timeline for amending relevant regulations at WP.29 in March 2024
Coordination between groups shall continue for common definitions, translations and solutions to cross-GR issues

## Slide 4: Activities since June 2023
Individually
GRBP TF AVRS started its detailed analysis of changes required in priority Regulations
GRE IWG EMC and GRE TF AVSR submitted working documents (R10 and R48) to the 89th and 90th sessions of GRE
GRPE TF AVRS completed the screening of most Regulations under its purview
GRSG TF AVRS started the process of identifying amendments for R107
GRSP TF AVRS started the classification of required changes and the identification of stakeholders to consult (WP.1, WP.15)
GRVA TF FADS submitted working documents (R13, R13-H and R79) at the 18th session of GRVA (adopted)
Collectively
Re-submission of the original report WP29/2023/86 with translation as GRVA/2023/18
Joint meeting to discuss common topics in Paris, France on 16–17 October 2023
Active support to the GRSG/GRVA joint task force on automated vehicle categories

## Slide 5: Reminder on screened Regulations – Updated screening results
GRBP | R9 | R28 | R30 | R41 | R51 | R54 | R59 | R63 | R64 | R75 | R92 | R106 | R108 | R109 | R117 | R124 | R138 | R141 | R142 | R164 | R165 | GTR16 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GRE | R1 | R3 | R4 | R5 | R6 | R7 | R8 | R10 | R19 | R20 | R23 | R27 | R31 | R37 | R38 | R45 | R48 | R50 | R53 | R56 | R57 | R65 | R69 | R70 | R72 | R74 | R76 | R77 | R82 | R86 | R87 | R88 | R91 | R98 | R99 | R104 | R112 | R113 | R119 | R123 | R128 | R148 | R149 | R150
GRPE | R24 | R40 | R47 | R49 | R68 | R83 | R84 | R85 | R96 | R101 | R103 | R115 | R120 | R132 | R133 | R143 | R154 | R168 | GTR2 | GTR4 | GTR5 | GTR10 | GTR11 | GTR15 | GTR17 | GTR18 | GTR19 | GTR21 | GTR22 | GTR23 | GTR24 |  |  |  |  |  |  |  |  |  |  |  |  | 
GRSG | R18 | R26 | R34 | R35 | R36 | R39 | R43 | R46* | R52 | R55 | R58 | R60 | R61 | R62 | R66 | R67 | R71* | R73 | R81* | R93 | R97 | R102 | R105 | R107 | R110 | R116 | R118 | R121 | R122 | R125* | R144 | R147 | R151* | R158* | R159* | R160 | R161 | R162 | R163 | R166* | R167* | R169 | GTR6 | GTR12
GRSP | R11 | R12 | R14 | R16 | R17 | R21 | R22 | R25 | R29 | R32 | R33 | R42 | R44 | R80 | R94 | R95 | R100 | R111 | R114 | R126 | R127 | R129 | R134 | R135 | R136 | R137 | R145 | R146 | R153 | R170 | GTR1 | GTR7 | GTR9 | GTR13 | GTR14 | GTR20 |  |  |  |  |  |  |  | 
GRVA | R13 | R13-H | R78 | R79 | R89* | R90 | R130* | R131* | R139 | R140* | R152* | R155 | R156 | R157 | GTR3 | GTR8* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Red boxes indicate new Regulations adopted by WP.29.
 | : | Regulation relevant and ready for fully automated vehicles (although improvements might be desirable)
 | : | Regulation relevant, not ready, and requires minor changes
 | : | Regulation relevant, not ready, and requires major changes
 | : | Regulation relevant (vehicles with occupants only), not ready, and requires minor changes
 | : | Regulation relevant (vehicles with occupants only), not ready, and requires major changes
 | : | Regulation not relevant for fully automated vehicles (*: must be handled by the ADS)
 | : | Regulation waiting to be screened

## Slide 6: Reminder on screened Regulations – Priority Regulations
GRBP | R9 | R28 | R30 | R41 | R51 | R54 | R59 | R63 | R64 | R75 | R92 | R106 | R108 | R109 | R117 | R124 | R138 | R141 | R142 | R164 | R165 | GTR16 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GRE | R1 | R3 | R4 | R5 | R6 | R7 | R8 | R10 | R19 | R20 | R23 | R27 | R31 | R37 | R38 | R45 | R48 | R50 | R53 | R56 | R57 | R65 | R69 | R70 | R72 | R74 | R76 | R77 | R82 | R86 | R87 | R88 | R91 | R98 | R99 | R104 | R112 | R113 | R119 | R123 | R128 | R148 | R149 | R150
GRPE | R24 | R40 | R47 | R49 | R68 | R83 | R84 | R85 | R96 | R101 | R103 | R115 | R120 | R132 | R133 | R143 | R154 | R168 | GTR2 | GTR4 | GTR5 | GTR10 | GTR11 | GTR15 | GTR17 | GTR18 | GTR19 | GTR21 | GTR22 | GTR23 | GTR24 |  |  |  |  |  |  |  |  |  |  |  |  | 
GRSG | R18 | R26 | R34 | R35 | R36 | R39 | R43 | R46* | R52 | R55 | R58 | R60 | R61 | R62 | R66 | R67 | R71* | R73 | R81* | R93 | R97 | R102 | R105 | R107 | R110 | R116 | R118 | R121 | R122 | R125* | R144 | R147 | R151* | R158* | R159* | R160 | R161 | R162 | R163 | R166* | R167* | R169 | GTR6 | GTR12
GRSP | R11 | R12 | R14 | R16 | R17 | R21 | R22 | R25 | R29 | R32 | R33 | R42 | R44 | R80 | R94 | R95 | R100 | R111 | R114 | R126 | R127 | R129 | R134 | R135 | R136 | R137 | R145 | R146 | R153 | R170 | GTR1 | GTR7 | GTR9 | GTR13 | GTR14 | GTR20 |  |  |  |  |  |  |  | 
GRVA | R13 | R13-H | R78 | R79 | R89* | R90 | R130* | R131* | R139 | R140* | R152* | R155 | R156 | R157 | GTR3 | GTR8* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pending final review of GRPE Regulations
R107
R11
R16
R21
R29
R17
R14
R9
R28
R51
R138
R165
R10
R48
R13
R13H
R79
R94
R95
R100
R43
R160

## Slide 7: Rationale for the proposed timeline
Internal factors
The availability of experts on each relevant Regulation and on ADS technology is limited
Some Regulations require interactions between the GR expert group and the IWG/TF on that specific Regulation
Multiple testing protocols must be reworked
Common tools (such as technical translations) can now be built based on the first amendment proposals, such as those adopted at the 18th GRVA session in January 2024.
External factors
Work of GRSG/GRVA joint task force on automated vehicle categories started in 2024
UN Regulation and GTR on ADS expected in 2026

## Slide 8: Proposed timeline — 2024 to 2026 (below is a tentative timeline; the schedule of meetings, and adoption of working documents, is the prerogative of WP.29 and its subsidiary Working Parties)
 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | Dec-24 | Jan-25 | Feb-25 | Mar-25 | Apr-25 | May-25 | Jun-25 | Jul-25 | Aug-25 | Sep-25 | Oct-25 | Nov-25 | Dec-25 | Jan-26 | Feb-26 | Mar-26 | Apr-26 | May-26 | Jun-26 | Jul-26 | Aug-26 | Sep-26 | Oct-26 | Nov-26 | Dec-26
GRBP |  | x |  |  |  |  |  |  | x |  |  |  |  | x |  |  |  |  |  |  | x |  |  |  |  | x |  |  |  |  |  |  | x |  |  | 
GRE |  |  |  | 10R07 R48 |  |  |  |  |  | x |  |  |  |  |  | x |  |  |  |  |  | 10R08 |  |  |  |  |  | 10R08 |  |  |  |  |  | x |  | 
GRPE | x |  |  |  | x |  |  |  |  | x |  |  | x |  |  |  | x |  |  |  |  | x |  |  | x |  |  |  | x |  |  |  |  | x |  | 
GRSG |  |  |  | R107 |  |  |  |  |  | x |  |  |  |  |  | R107 |  |  |  |  |  | x |  |  |  |  |  | x |  |  |  |  |  | x |  | 
GRSP |  |  |  |  | x |  |  |  |  |  |  | x |  |  |  |  | x |  |  |  |  |  |  | x |  |  |  |  | x |  |  |  |  |  |  | x
GRVA | R13(H) R79 |  |  |  | x |  |  |  | x |  |  |  | R13(H) R79 |  |  |  | R13(H) R79 |  |  |  | x |  |  |  | x |  |  |  | x |  |  |  | x |  |  | 
WP29 |  |  | 192 |  |  | 193 |  |  |  |  | 194 |  |  |  | 195 |  |  | 196 |  |  |  |  | 197 |  |  |  | 198 |  |  | 199 |  |  |  |  | 200 | 
 | Informal document(s) Priority Regulation(s)
 | Working document(s) Priority Regulation(s)
 | Informal document(s) Non-priority Regulation(s)
 | Working document(s) Non-priority Regulation(s)
X symbols mark the usual schedule of GR sessions
Numbers such as 192 indicate WP.29 sessions
Dotted lines indicate usual deadlines for the submission of documents to WP.29
Pending final review of GRPE Regulations

## Slide 9: Planned joint activities
Increased frequency of online joint meetings to:
  Share progress
  Check amendment proposals
  Consolidate technical translation guidelines
At least one in-person joint meeting in 2024 for coordination of work, discussion on open issues and preparation of deliverables
Proposed date of next update to WP.29: 194th session in November 2024
  Main deliverable: guidelines on technical translations